Doctor Tracker — Step-by-Step Development Plan

A → Z Implementation Blueprint

This document is the working roadmap for building the Doctor Tracker project. It follows the uploaded project specification and breaks the work into clear phases so development can be completed in a controlled order.

# 1. Project Goal

Build a secure administrative web application where authenticated users can manage doctors and their corresponding patients, search/filter/paginate records, and view meaningful dashboard analytics.

# 2. Required Technology

Frontend: Next.js + TypeScript

Backend: Node.js + Express

Database: MongoDB

API communication: RESTful APIs

Authentication: secure login with protected routes

Recommended frontend support: Tailwind CSS, React Hook Form, Zod, TanStack Query, Recharts

Recommended backend support: Mongoose, JWT, bcrypt, validation middleware

# 3. Target Architecture

Frontend and backend will be treated as separate applications communicating through REST APIs.

Flow:

Next.js Frontend → REST API → Node.js/Express Backend → MongoDB

# 4. Phase 1 — Project Setup

Create the root project folder: doctor-tracker.

Create frontend and backend applications.

Configure TypeScript.

Configure Tailwind CSS and the selected UI component system.

Create backend Express server.

Connect backend to MongoDB.

Create .env files and .env.example.

Initialize Git and create a clean repository.

Confirm frontend, backend, and database can run successfully.

Checkpoint: Frontend opens, backend health endpoint responds, and MongoDB connection succeeds.

# 5. Phase 2 — Database Design

## 5.1 User Model

_id

name

email

password

role

createdAt

updatedAt

## 5.2 Doctor Model

_id

name

specialization

hospital

phone

email

createdAt

updatedAt

## 5.3 Patient Model

_id

doctorId

name

age

gender

phone

email

condition

createdAt

updatedAt

Relationship: one doctor can have many patients through Patient.doctorId.

## 5.4 Database Indexes

Doctor: name, email, specialization, hospital, createdAt

Patient: doctorId, condition, createdAt

Add indexes based on actual search/filter query patterns.

# 6. Phase 3 — Authentication

Create User model.

Create secure password hashing.

Create POST /api/auth/login.

Generate and validate authentication token.

Create authentication middleware.

Protect dashboard, doctor, and patient APIs.

Create frontend login page.

Protect frontend routes.

Add logout functionality.

Add authenticated-user/me endpoint if needed.

Checkpoint: Unauthenticated users cannot access protected portal pages or APIs.

# 7. Phase 4 — Backend REST API

## 7.1 Doctor APIs

GET /api/doctors

POST /api/doctors

GET /api/doctors/:id

PATCH /api/doctors/:id (optional if doctor editing is included)

DELETE /api/doctors/:id (optional if doctor deletion is included)

GET /api/doctors/:doctorId/patients

POST /api/doctors/:doctorId/patients

DELETE /api/doctors/:doctorId/patients/:patientId

## 7.2 Patient APIs

GET /api/patients

GET /api/patients/:id

PATCH /api/patients/:id

DELETE /api/patients/:id

## 7.3 Dashboard API

GET /api/dashboard/stats

Return total doctors, total patients, patients per doctor, and date-based statistics.

# 8. Phase 5 — Backend Quality

Separate routes, controllers, services, models, validators, middleware, and utilities.

Validate request body, query parameters, and IDs.

Use consistent success/error response formats.

Add centralized error handling.

Implement server-side search, filtering, and pagination.

Never load the entire dataset into the frontend just to paginate it.

Use MongoDB indexes and efficient query patterns.

Return only the fields/data needed by each screen where practical.

# 9. Phase 6 — Frontend Foundation

Create global layout.

Create responsive sidebar/navigation.

Create top header/user area.

Create reusable buttons, inputs, selects, modals, tables, pagination, badges, cards, and toast notifications.

Create API client/service layer.

Configure data fetching and caching.

Create loading, error, and empty states.

# 10. Phase 7 — Login Page

Email field

Password field

Validation messages

Login button/loading state

API error handling

Successful login redirect to dashboard

Protected route behavior

# 11. Phase 8 — Dashboard

Total Doctors card

Total Patients card

Patients per Doctor visualization

Date-based patient statistics

Line/bar/pie charts as appropriate

Clean aggregation and meaningful labels

Loading and empty states

Checkpoint: Dashboard numbers and charts are driven by real API data, not hardcoded UI values.

# 12. Phase 9 — Doctors Page

Doctor table/list

Search doctors

Date-wise filtering

Relevant filters such as specialization/hospital

Server-side pagination

Add Doctor action

View corresponding patients action

Responsive mobile/table behavior

# 13. Phase 10 — Add Doctor

Create Add Doctor modal or page.

Fields: name, specialization, hospital, phone, email.

Validate all required fields.

Submit to POST /api/doctors.

Show loading state.

Show success/error toast.

Refresh/invalidate doctor list after successful creation.

# 14. Phase 11 — Doctor Patient View

Show selected doctor information.

Show patients belonging to that doctor.

Add new patient.

Delete patient from this doctor's patient list.

Handle empty patient list.

Use API relationship through doctorId.

# 15. Phase 12 — Patients Page

List all patients.

Search patients.

Date-wise filter.

Condition filter.

Relevant doctor filter.

Server-side pagination.

Edit patient.

Delete patient.

Responsive table/card presentation.

# 16. Phase 13 — Patient CRUD

## Add Patient

Select/retain doctor relationship

Name

Age

Gender

Phone

Email

Condition

Validation and error handling

## Edit Patient

Open edit form

Load existing values

Update through PATCH /api/patients/:id

Refresh affected data

## Delete Patient

Show confirmation dialog

Delete through API

Refresh affected list/dashboard data

Show success/error feedback

# 17. Phase 14 — Search, Filter & Pagination

Use URL/query parameters so the state can be represented clearly and requested directly from the API.

Example: /api/doctors?page=1&limit=10&search=john

Example: /api/patients?page=2&limit=10&condition=diabetes

Debounce text search to avoid unnecessary API requests.

Keep pagination on the server.

Return total, current page, page size, and total pages.

# 18. Phase 15 — UI/UX Polish

Modern medical/SaaS dashboard visual language.

Consistent spacing, typography, borders, and hierarchy.

Responsive desktop/tablet/mobile layout.

Skeleton loading states.

Clear empty states.

Clear API error states.

Confirmation dialogs for destructive actions.

Toast feedback for successful mutations.

Accessible form labels and interactive controls.

Smooth but restrained transitions.

# 19. Phase 16 — Performance Optimization

Use MongoDB indexes for actual query patterns.

Use server-side pagination/filtering/search.

Avoid unnecessary React re-renders.

Use cached data fetching where appropriate.

Avoid duplicate API requests.

Keep components reusable and focused.

Avoid fetching large datasets when a summary/aggregation is enough.

Test slower queries and inspect database query behavior.

# 20. Phase 17 — Dummy Data & Demo Preparation

Create realistic doctor records.

Create enough patients to demonstrate pagination.

Use multiple specializations, hospitals, conditions, and dates.

Ensure dashboard charts have meaningful variation.

Create a demo admin account.

Verify all major user flows using the dummy dataset.

# 21. Phase 18 — Testing Checklist

Login success.

Wrong credentials handled.

Protected routes blocked when unauthenticated.

Doctor creation works.

Doctor search works.

Doctor filters work.

Doctor pagination works.

Doctor patient list works.

Patient creation works.

Patient editing works.

Patient deletion works.

Patient search/filter/pagination works.

Dashboard totals are correct.

Dashboard charts match API data.

Mobile layout works.

Loading/empty/error states work.

API validation rejects invalid data.

Database indexes exist for important query patterns.

# 22. Phase 19 — README & Documentation

Elevator pitch.

Step-by-step local setup.

.env.example instructions.

System architecture and data flow.

Technical decision #1 with reasoning.

Technical decision #2 with reasoning.

Desktop screenshots.

Mobile screenshots.

Demo credentials if appropriate.

Frontend and backend deployment links.

GitHub repository link.

# 23. Phase 20 — Final Submission

Run a final production build.

Fix all TypeScript/lint/build errors.

Verify environment variables.

Verify deployed frontend can communicate with deployed backend.

Verify MongoDB production connection.

Verify authentication in production.

Take final desktop/mobile screenshots.

Complete README.

Push final code to GitHub.

Submit project link and repository/credentials as required.

# 24. Recommended Final Folder Structure

doctor-tracker/
├── frontend/
│   ├── app/
│   │   ├── login/
│   │   ├── dashboard/
│   │   ├── doctors/
│   │   ├── doctors/[id]/
│   │   └── patients/
│   ├── components/
│   │   ├── ui/
│   │   ├── layout/
│   │   ├── dashboard/
│   │   ├── doctors/
│   │   └── patients/
│   ├── hooks/
│   ├── lib/
│   ├── services/
│   └── types/
│
├── backend/
│   └── src/
│       ├── config/
│       ├── controllers/
│       ├── middleware/
│       ├── models/
│       ├── routes/
│       ├── services/
│       ├── utils/
│       ├── validators/
│       └── server.ts
│
└── README.md

# 25. Our Working Rule

We will not jump randomly between features. We will complete one phase, test it, and then move to the next. The recommended order is: Setup → Database → Authentication → Backend APIs → Frontend foundation → Dashboard → Doctors → Doctor Patients → Patients → Search/Filter/Pagination → UX polish → Optimization → Testing → README → Deployment.

# 26. Completion Definition

The project is considered complete only when the core requirements work end-to-end: authenticated access, doctor management, doctor-specific patients, dedicated patient management, search/filter/pagination, dashboard analytics, responsive UX, optimized MongoDB queries, clean architecture, validation/error handling, and complete README/documentation.